FRILUFTSKOMPIS

Implementation Plan

Version 0.1  |  2026-05-08  |  Status: Draft

# 1. Overview

This document translates the Friluftskompis PRD into a concrete, phased engineering plan built on the existing Next.js 16 / React 19 / TypeScript / Tailwind CSS v4 project. It covers recommended additions to the stack, an opinionated folder structure, a phase-by-phase feature breakdown with sprint suggestions, all external integrations, and the key technical decisions that need to be locked in before development starts.

The plan is organised into five phases:

- Phase 0 — Foundation: infrastructure, auth, database, component library, CI

- Phase 1 — MVP: the 9 core stories that deliver the end-to-end trip loop

- Phase 2 — High Priority Post-MVP: remaining High-priority features

- Phase 3 — Medium Priority: group coordination, AI enhancements, extra phases

- Phase 4 — Low Priority / V2: social, stats, Vipps, hardware integrations

# 2. Existing Stack

| Framework | Next.js 16 (App Router) |
| --- | --- |
| UI Library | React 19 |
| Language | TypeScript 5 |
| Styling | Tailwind CSS v4 (PostCSS plugin — no tailwind.config.js) |
| Fonts | Geist Sans + Geist Mono via next/font/google |
| Testing | Jest 30 + @testing-library/react + jest-environment-jsdom |
| Linting | ESLint 9 (eslint-config-next) |
| Data / API layer | None yet — blank slate |
| Auth | None yet |
| Database | None yet |

# 3. Recommended Stack Additions

The following libraries and services are recommended additions to the existing project. All choices prioritise the Norwegian ecosystem, offline capability, and low operational overhead for a hackathon/early-stage product.

| Category | Library / Service | Rationale |
| --- | --- | --- |
| Database | Prisma + PostgreSQL (Supabase) | Supabase provides hosted Postgres, row-level security, Realtime subscriptions, and file storage in one managed service. Prisma gives type-safe DB access with migrations. |
| Authentication | Auth.js v5 (NextAuth) | First-class Next.js App Router support. Magic-link / email OTP flow removes the need for passwords at MVP stage. Social providers (Google, Apple) can be added later. |
| Server State | TanStack Query v5 | Caching, background refetching, and optimistic updates. Pairs perfectly with Next.js Server Components for hydration. |
| Client State | Zustand | Minimal boilerplate for UI state (map viewport, trip wizard steps, active trip context). |
| Forms | React Hook Form + Zod | Zod schemas double as API validation and form validation, keeping types consistent across client and server. |
| Maps | MapLibre GL JS | Open-source, Mapbox-compatible API. Renders Norwegian topographic tiles from Kartverket directly. Supports offline tile caching via service worker. |
| Map Tiles | Kartverket Topo4 / Norgeskart | Norwegian topographic tile service. Free for Norwegian apps. Provides the authoritative base layer for DNT routes and cabin data. |
| AI | Vercel AI SDK + Anthropic API | Streaming AI responses, tool use, and structured outputs with minimal boilerplate. Used for packing lists, trip suggestions, replanning, and compromise suggestions. |
| Offline / PWA | next-pwa (Serwist fork) + Workbox | Service worker for offline maps, packing lists, and emergency contacts. Tile pre-caching before departure. |
| Real-time | Supabase Realtime | Websocket-based live updates for group coordination (participant status, voting, chat). No extra service needed since Supabase is already the DB host. |
| UI Components | Radix UI (Primitives) | Accessible, unstyled headless components. Styled with Tailwind v4. Avoids fighting a pre-styled library. |
| Icons | Lucide React | Consistent icon set, tree-shakeable, TypeScript-typed. |
| Date handling | date-fns | Lightweight, tree-shakeable, locale-aware. Used for itinerary dates, weather windows, and trip duration calculations. |
| HTTP client | ofetch / native fetch | ofetch for typed external API calls with automatic retries and error handling. |
| Email | Resend | Transactional email for invite links and magic-link auth. Free tier covers early stage. |
| File storage | Supabase Storage | Trip photos and GPX files. Already included in Supabase plan. |
| CI/CD | GitHub Actions + Vercel | Automated lint, type-check, and test on PRs. Preview deployments on every branch via Vercel. |

# 4. Recommended Folder Structure

App Router conventions with feature co-location. Each domain area owns its components, hooks, actions, and types.

src/ app/ (auth)/ # Login / magic-link pages (app)/ # Authenticated app shell trips/ # Trip list + create [tripId]/ # Trip detail plan/ # Day-by-day timeline (B6) gather/ # Participants + invite (G1, G4) prepare/ # Packing list (P1, P2) go/ # Offline map + navigation (T1, T8) return/ # Expenses (R1) explore/ # Discover: map + search (D1, D2) api/ ai/ # AI route handlers (packing, suggest, replan) weather/ # Yr API proxy cabins/ # DNT cabin proxy + availability routes/ # DNT route proxy trips/ # Trip CRUD invites/ # Shareable invite token components/ ui/ # Radix + Tailwind primitives (Button, Modal…) map/ # MapLibre wrapper, layers, markers weather/ # Forecast card, icons trip/ # Trip card, timeline, elevation profile packing/ # Packing list, gear distribution expenses/ # Expense form, split table lib/ db/ # Prisma client + generated types auth/ # Auth.js config ai/ # Vercel AI SDK helpers + prompts apis/ # Typed wrappers: yr, dnt, kartverket, varsom offline/ # Service worker helpers, tile cache utils/ # date, geo, currency helpers hooks/ # Shared React hooks store/ # Zustand stores types/ # Shared TypeScript types prisma/ schema.prisma migrations/

# 5. Core Data Model (MVP)

Key entities needed to support all 9 MVP stories. The schema will grow as post-MVP features are added.

| Entity | Key Fields |
| --- | --- |
| User | id, email, name, experienceLevel, createdAt |
| Trip | id, title, ownerId, status, startDate, endDate, notes, createdAt |
| TripLeg | id, tripId, order, fromCabinId, toCabinId, date, distanceKm, elevationM, estimatedHours |
| Cabin | id, externalId, source (dnt¦inatur¦airbnb), name, lat, lng, sleeps, meta (JSONB) |
| Route | id, externalId, source, name, geojson, elevationProfile (JSONB) |
| Participant | id, tripId, userId, role (organiser¦member), status (invited¦accepted¦declined), legs (JSONB) |
| Invite | id, tripId, token (uuid), expiresAt, usedAt |
| PackingItem | id, tripId, assignedToId, label, category, quantity, checkedOff, aiGenerated |
| Expense | id, tripId, paidById, amount, currency, description, date, splits (JSONB) |
| WeatherCache | id, lat, lng, date, forecast (JSONB), fetchedAt — TTL-invalidated |

# 6. Phase 0 — Foundation

Estimated duration: 1–2 weeks. These tasks have no PRD story IDs but are prerequisites for all development. Complete Phase 0 before writing any feature code.

## 6.1 Repository & CI

- Configure GitHub Actions: lint (eslint), type-check (tsc --noEmit), unit tests (jest --ci) on every PR

- Connect repo to Vercel — automatic preview deployments per branch

- Add .env.example with all required environment variable keys (no values)

- Add Husky + lint-staged for pre-commit checks

## 6.2 Database

- Create Supabase project (free tier)

- Install Prisma: npm install prisma @prisma/client

- Write prisma/schema.prisma with the MVP entities (see Section 5)

- Run first migration: npx prisma migrate dev --name init

- Generate Prisma client and commit generated types

## 6.3 Authentication

- Install Auth.js v5: npm install next-auth@beta

- Configure email magic-link provider with Resend

- Create src/app/(auth)/login/page.tsx with email input form

- Protect all (app) routes with middleware.ts session check

- Store session user ID in JWT; resolve to User record in server components

## 6.4 UI Component Library

- Install Radix UI primitives: Dialog, DropdownMenu, Tabs, Accordion, Select, Checkbox, Toast

- Install Lucide React for icons

- Create src/components/ui/ with typed wrappers for each Radix primitive, styled with Tailwind v4

- Define Tailwind CSS custom tokens in globals.css: brand colours, spacing scale, breakpoints

## 6.5 Map Setup

- Install MapLibre GL JS: npm install maplibre-gl

- Create src/components/map/Map.tsx — React wrapper around MapLibre, SSR-safe (dynamic import with ssr: false)

- Configure Kartverket Topo4 as the default base layer (free, no API key needed for dev)

- Validate map renders on /explore before any feature work

# 7. Phase 1 — MVP (9 Stories)

Estimated duration: 5–6 weeks (sprints 1–3). Delivers the complete end-to-end user journey: find a trip → check weather and route → invite group → generate packing list → navigate offline → settle expenses.

| ID | Feature | Priority | Key Implementation Notes | Suggested Sprint |
| --- | --- | --- | --- | --- |
| D1 | Search by area, cabin name, or mountain peak | High (MVP) | Kartverket Stedsnavn API for autocomplete. Store recent searches in Zustand. Debounce input 300ms. | Sprint 1 |
| D2 | Topographic map with DNT cabins as layer | High (MVP) | MapLibre + Kartverket Topo4 tiles. Fetch DNT cabin GeoJSON from API; render as symbol layer with custom marker. | Sprint 1 |
| B1 | Weather forecast for selected location and period | High (MVP) | Proxy Yr locationforecast/2.0 via /api/weather. Cache in WeatherCache table (TTL 1h). Render 7-day card component. | Sprint 1 |
| B3 | Route planning between cabins — distance, time, elevation | High (MVP) | DNT routes API. Draw polyline on map. Compute per-leg summary. Store as TripLeg rows. | Sprint 2 |
| B6 | Day-by-day view for multi-day trips | High (MVP) | Timeline component from TripLeg data. Show date, cabin, weather thumb, distance per leg. | Sprint 2 |
| G1 | Create trip + invite participants via shareable link | High (MVP) | Trip creation form. Generate UUID invite token. /invite/[token] page joins user to trip. Send invite email via Resend. | Sprint 2 |
| P1 | AI-generated packing list | High (MVP) | Vercel AI SDK streaming route. Prompt includes weather, duration, group size, experience. Label all AI items. Allow manual edits. | Sprint 3 |
| T1 | Offline maps and route info | High (MVP) | Service worker via Serwist. Pre-cache tile region on trip confirmation. Cache PackingItems, TripLegs, Cabin data to IndexedDB. | Sprint 3 |
| R1 | Expense tracking and fair-split calculation | High (MVP) | Expense form per participant. Equal-split algorithm. Summary table showing who owes whom. Store in Expense + splits JSONB. | Sprint 3 |

## 7.1 AI Packing List — Prompt Strategy (P1)

The AI packing list is a key differentiator. The prompt should be structured as follows:

- System: You are an expert Norwegian outdoor trip planner. Always respond with a JSON array of packing items. Never invent safety-critical information — flag it clearly.

- User context injected: destination, dates, forecast (min/max temp, precipitation, wind), trip type (hiking/ski/paddle), duration (nights), group size, children present (y/n), experience level, cabin comfort level (DNT staffed / self-service / bivouac)

- Output schema (Zod): { category: string, item: string, quantity: number, assignedTo: 'group' | 'individual', notes?: string }[]

- Always stream the response using Vercel AI SDK streamObject — display items progressively as they arrive

- Label every AI-generated item with an AI badge in the UI (PRD requirement S3)

# 8. Phase 2 — High Priority Post-MVP

Estimated duration: 5–6 weeks (sprints 4–6). Completes all High-priority features from the PRD that were not in the MVP scope.

| ID | Feature | Priority | Key Implementation Notes | Suggested Sprint |
| --- | --- | --- | --- | --- |
| D11 | Route on map with elevation profile | High | Render selected route as GeoJSON polyline. Elevation profile chart using DNT elevation data (recharts or d3-area). | Sprint 4 |
| D3 | Trip suggestion wizard | High | Multi-step form: area → duration → level → group size → dates. AI-generated suggestions ranked by fit. Show on map. | Sprint 4 |
| B2 | Check cabin availability on selected dates | High | DNT booking API. Show availability badge on map marker and timeline. Handle API unavailability gracefully (S2). | Sprint 4 |
| B2b | Chain availability for all cabins in multi-day route | High | Parallel availability checks per TripLeg. Highlight blocking legs. Suggest alternate date if fully blocked. | Sprint 4 |
| B13 | Suggest optimal dates based on weather + availability | High | Fetch 16-day forecast + availability for ±4 weeks. Score each window. Present top 3 as AI suggestion (labelled). | Sprint 5 |
| B10 | Proactive replanning when forecast changes significantly | High | Background job (Vercel Cron) re-fetches forecast 72h and 24h before trip. Diff against stored forecast; alert if delta > threshold. | Sprint 5 |
| B10b | Accept replanning suggestion → auto-update plan | High | Update TripLegs, regenerate packing list, notify participants via email/Supabase Realtime push. | Sprint 5 |
| G4 | See who has responded / pending / declined | High | Participant status board on Trip > Gather. Live via Supabase Realtime. Send reminder email to pending after 48h. | Sprint 5 |
| P2 | Distribute gear across group with confirmation check-off | High | Drag-assign packing items to participants. Each participant sees their personal list. Check-off syncs live. | Sprint 6 |
| T6 | Emergency contacts + phone numbers offline | High | Hardcode Norwegian emergency numbers (112, 113, 110). Cache nearest NOAS/NORSAR/rescue contacts. Available without network. | Sprint 6 |
| T8 | Follow route in real time — compass + waypoint guidance | High | Geolocation API. Show position on offline map. Calculate bearing to next waypoint. No external routing needed. | Sprint 6 |
| S1 | Configure API keys and data source access | High | Admin page (owner-only) to manage API credentials stored in Supabase secrets / env vars. | Sprint 6 |
| S2 | Fallback data when external API is down | High | Every external API call wrapped in try/catch with fallback UI states. Stale-while-revalidate for weather and cabin data. | Sprint 4 |
| S3 | Clear distinction between AI suggestions and factual data | High | AI badge component used consistently. Tooltip explains provenance. AI items never shown in offline-critical screens without label. | Sprint 4 |

# 9. Phase 3 — Medium Priority

Estimated duration: 7–8 weeks (sprints 7–10). Fills in the full feature set across all 7 phases of the trip lifecycle.

| ID | Feature | Priority | Key Implementation Notes | Suggested Sprint |
| --- | --- | --- | --- | --- |
| D2b | Commercial cabins (iNatur, AirBnB) as additional map layer | Medium | Toggle layer in map UI. iNatur has open API. AirBnB requires partner access — use deep-link fallback initially. | Sprint 7 |
| D4 | Predefined classic cabin routes as curated suggestions | Medium | Seed database with 20–30 classic Norwegian routes (Besseggen, Trolltunga, etc). Curated, not AI-generated. | Sprint 7 |
| D5 | Nearby day-trip suggestions based on position + weather | Medium | Geolocation → radius search DNT routes → filter by forecast → rank by distance. | Sprint 7 |
| D6 | Filter trips by category | Medium | Tag system on Trip and Route entities. Filter UI in Explore sidebar. | Sprint 7 |
| D7 | Save trips to lists and browse shared lists | Medium | TripList entity. Public/private flag. Share via link. | Sprint 8 |
| D8 | Trip suggestions weighted on personal history | Medium | Embed trip history in AI context prompt. Avoid repeating same cabins unless requested. | Sprint 8 |
| D9 | Age-appropriate suggestions when children present | Medium | Participant profile includes children ages. Inject into AI prompt and filter DNT routes by difficulty. | Sprint 8 |
| B4 | Drive time and public transport to trailhead | Medium | Entur journey API for public transport. Statens Vegvesen / Google Maps for drive time estimate. | Sprint 8 |
| B7 | Snow conditions and avalanche warnings | Medium | Varsom API (free, Norwegian). Render warning level on map as colour overlay. | Sprint 8 |
| B8 | AI assessment of route realism for the group | Medium | Inject group experience levels + route elevation/distance into AI. Return go/caution/no-go with explanation. | Sprint 8 |
| B11 | Book or reserve directly from app | Medium | DNT booking iframe or OAuth flow where supported. Track booking status on TripLeg. | Sprint 9 |
| B11b | Deep-link to provider booking with dates pre-filled | Medium | Build URL template per provider. Open in new tab. Mark TripLeg as externally-booked. | Sprint 9 |
| B12 | Purchase recommended transport from trip plan | Medium | Entur ticketing deep-link with prefilled origin, destination, date. | Sprint 9 |
| B14 | AI-generated cabin comparison in an area | Medium | Fetch 3–5 cabins for area. Pass to AI for structured comparison (comfort, distance, booking ease). Label AI. | Sprint 9 |
| G2 | Vote on alternatives | Medium | Poll entity linked to Trip. Options: dates or cabins. Supabase Realtime for live vote counts. | Sprint 9 |
| G3 | Sign up for parts of a trip | Medium | Participant.legs JSONB stores which TripLeg IDs they are joining. | Sprint 9 |
| G5 | Comment thread per trip | Medium | Comment entity with Supabase Realtime subscription. Markdown support. | Sprint 10 |
| G6 | Register preferences and experience level | Medium | User profile page. Inject into AI prompts automatically. | Sprint 10 |
| G7 | AI compromise suggestion when group cannot agree | Medium | Collect all participant preferences. Feed to AI. Return 1–2 compromise options (labelled). | Sprint 10 |
| G8 | Alternative route when participant joins partial trip | Medium | Compute join-point route from participant location to rendezvous cabin. | Sprint 10 |
| G10 | Driving coordination to trailhead | Medium | Declare drivers / passengers / pickup needed. Simple matching logic, no external API. | Sprint 10 |
| P1b | Packing list auto-updates when plan changes | Medium | Trigger AI re-generation (diff mode) when weather, dates, or group size changes. Show diff to user. | Sprint 10 |
| P3 | Personal packing list per participant | Medium | Filter PackingItems by assignedTo for logged-in user. Exportable as PDF. | Sprint 10 |
| P5 | AI meal plan per leg with quantities | Medium | Separate AI call. Output: meal name, ingredients, quantities per person per leg. | Sprint 10 |
| P5b | Combined shopping list from meal plan | Medium | Aggregate ingredients. Assign shopping responsibility per participant. Checklist UI. | Sprint 10 |
| T2 | Parking info and trailhead coordinates | Medium | Store lat/lng on Route entity. Render 'Start here' marker on map. Link to Apple/Google Maps. | Sprint 9 |
| T5 | Export GPX route to watch / GPS device | Medium | Build GPX XML from TripLeg GeoJSON. Download link. Standard format, compatible with Garmin/Suunto. | Sprint 9 |
| R3 | Reuse previous trip as template | Medium | Deep-copy Trip + TripLegs. Reset dates and participant status. Preserve cabin and route references. | Sprint 10 |

# 10. Phase 4 — Low Priority / V2

These features add polish and depth but are not critical for product-market fit. Defer until Phase 1–3 are validated with real users.

| ID | Feature | Priority | Key Implementation Notes | Suggested Sprint |
| --- | --- | --- | --- | --- |
| B5 | Cost estimate per person per day | Low | Approximate cabin fee from DNT tariff + food estimate from meal plan. | V2 |
| B9 | Real-time weather (NowCast) for area | Low | MET NowCast API. Radar overlay on map. Battery-drain concern on mobile — opt-in only. | V2 |
| D10 | Holiday plan with multiple days and varied activities | Low | Extend trip model to support activity types beyond hiking. | V2 |
| G9 | Invite someone to drop in on a specific day mid-trip | Low | Ad-hoc invite linked to a single TripLeg. | V2 |
| P4 | Set reminders X days before departure | Low | Scheduled email via Resend cron or Supabase pg_cron. | V2 |
| P6 | Estimated carry weight per person | Low | Require weight field on PackingItem. Sum per participant. Show warning if over recommended limit. | V2 |
| P7 | Combined purchase list for consumables | Low | Non-food items from packing list aggregated into a buy-list. | V2 |
| T3 | Share position with group during trip | Low | Requires mobile app or PWA with background geolocation. Privacy opt-in mandatory. | V2 |
| T4 | Check in on arrival at cabin | Low | Geofenced check-in. Notifies other participants. | V2 |
| T7 | Share ETA with contact person | Low | Generate a public tracking link for non-app users. | V2 |
| R1b | Send payment requests via Vipps | Low | Vipps ePayment API. Requires Norwegian org number and Vipps partner agreement. | V2 |
| R2 | Upload photos to shared trip album | Low | Supabase Storage. Image compression on upload. Lazy-loaded gallery. | V2 |
| R4 | Trip history and statistics | Low | Aggregate TripLeg data: total km, total elevation gain, trips per year, most-visited cabins. | V2 |
| R5 | Write and share trip review | Low | Review entity linked to Trip. Public share URL. | V2 |
| R6 | Graphical elevation profile and statistics for completed trips | Low | Replay completed trip on map. d3 area chart for elevation. | V2 |

# 11. External Integrations

All external API calls should be wrapped in lib/apis/ with typed response schemas (Zod), caching where appropriate, and graceful degradation when unavailable (PRD requirement S2).

| Source | Purpose | Auth / Access | Phase |
| --- | --- | --- | --- |
| Kartverket | Topographic base map tiles + place name search (Stedsnavn) | No API key required for standard use | Phase 0 (maps) + Phase 1 (D1 search) |
| DNT API | Cabin data, route GeoJSON, elevation profiles, availability | DNT API key — apply at developer.dnt.no | Phase 1 (D2, B3) + Phase 2 (B2, B2b) |
| Yr / MET Norway | 7–16 day weather forecast (locationforecast/2.0) + NowCast | No key needed; set User-Agent header with app name | Phase 1 (B1) + Phase 2 (B10) |
| Varsom / NVE | Avalanche warnings, snow conditions, regional danger levels | Open API, no key needed | Phase 3 (B7) |
| Entur | Public transport routes and journey planning to trailhead | Open API — client ID header recommended | Phase 3 (B4, B12) |
| iNatur | Commercial cabin listings outside DNT network | Open API available | Phase 3 (D2b) |
| AirBnB | Commercial accommodation overlay on map | Partner API (restricted) — use deep-link fallback initially | Phase 3 (D2b) |
| Anthropic API | AI features: packing list, trip suggestions, replanning, compromise, comparison | API key — store in env var ANTHROPIC_API_KEY | Phase 1 (P1) + Phases 2–3 |
| Resend | Transactional email: invite links, magic-link auth, reminders | API key — free tier: 3,000 emails/month | Phase 0 (auth) + Phase 1 (G1) |
| Supabase | PostgreSQL, Realtime, file storage, row-level security | Project URL + anon/service keys | Phase 0 |
| Vipps | In-app payment requests for expense splits | Vipps partner agreement + org number required | Phase 4 (R1b) |
| Statens Vegvesen | Drive time estimates to trailhead | Open API | Phase 3 (B4) |

# 12. Key Technical Decisions

The following decisions should be made and documented before Phase 1 development starts. Changing them later will be expensive.

## 12.1 Mobile-First vs. Native App

The PRD targets a 'mobile-first' experience. The current stack (Next.js) is a web app. Options:

- Option A — Progressive Web App (PWA): Extend the current Next.js app with next-pwa/Serwist. Works on iOS and Android from the browser, installable to home screen. Covers offline maps (T1) and navigation (T8). Recommended for MVP and hackathon stage.

- Option B — React Native / Expo: Reuse React/TypeScript knowledge. Required for background geolocation (T3) and OS-level notifications. Significant additional setup cost.

- Recommendation: Ship as a PWA first. Evaluate native if background geolocation or push notifications become blocking requirements post-MVP.

## 12.2 Offline Strategy

Offline is a hard requirement (T1, T6). Strategy:

- Use Serwist (Workbox fork, Vite/Next compatible) for service worker management

- Tile caching: when a user confirms a trip, trigger a background tile pre-fetch for the bounding box of the route at zoom levels 10–15 (typically 5–15 MB per day hike)

- Data caching: sync PackingItems, TripLegs, Cabin info, and emergency contacts to IndexedDB on trip confirmation

- Write operations offline: queue mutations in IndexedDB, sync when back online using the Background Sync API

- Show a clear 'Offline mode' banner when the device has no connectivity

## 12.3 AI Cost Management

AI features are central but can generate significant API costs at scale. Mitigations:

- Cache AI-generated packing lists by (destination hash + weather hash + group profile hash). Regenerate only when inputs change materially.

- Use claude-haiku-3 for short classification tasks (route feasibility, compromise scoring). Reserve Sonnet for full packing list and trip suggestion generation.

- Set max_tokens limits per feature. Packing list: 1,500. Trip suggestion: 800. Compromise: 400.

- Rate-limit AI endpoints per user per day in production (e.g., 10 packing list generations / day).

## 12.4 Authentication & Accounts

The PRD Open Question 2 asks whether accounts are required. Recommendation:

- Require accounts for trip creation, group invites, and expense tracking — these features need persistent identity

- Allow invite link recipients to join a trip without registering (guest mode): they get a session tied to the invite token, limited to viewing and RSVP. Upgrade to full account to edit or create trips.

- This resolves the 'no app-installation' invite requirement from G1 while keeping data associated with real users

## 12.5 Real-time Synchronisation

Group features (G4 participant status, G2 voting, G5 chat, B10b replanning notifications) require live updates. Using Supabase Realtime:

- Subscribe to Postgres changes on Participant, Vote, Comment, and Trip tables per tripId

- Use RLS (Row Level Security) policies to ensure users only receive events for trips they are part of

- Implement optimistic updates on the client for chat and check-offs; reconcile on conflict

# 13. Non-Functional Requirements Plan

| Requirement | Implementation approach |
| --- | --- |
| Offline-first | Service worker (Serwist) + IndexedDB. Tile pre-fetch on trip confirm. Background sync for write operations. Explicit 'Offline mode' UI state. |
| Performance | MapLibre renders tiles on GPU. TanStack Query caches API responses. React Server Components for initial HTML (no client JS for static content). Image optimisation via next/image. Target: map interactive < 2s on 4G. |
| Accessibility | Radix UI primitives are WCAG 2.1 AA compliant by default. All map interactions must have keyboard alternatives. Colour contrast validated with axe-core in CI. Screen reader labels on all map markers. |
| Privacy | Location sharing (T3) requires explicit opt-in per trip. Geolocation stored only for the duration of the trip. GDPR-compliant data deletion on account removal. Supabase RLS ensures users cannot access other users' data. |
| Resilience | All external API calls have try/catch with fallback UI. Stale-while-revalidate for weather and availability. Sentry for error monitoring. Vercel's edge network for global reliability. |
| AI transparency | Every AI-generated item carries an AI badge component. Tooltip explains it is a suggestion, not authoritative data. AI output never shown as the sole source for safety-critical information (route conditions, emergency contacts). |
| Security | API routes validate session on every request. Invite tokens are single-use UUIDs with 7-day expiry. Environment secrets stored in Vercel environment variables, never committed. Supabase RLS for DB-level access control. |

# 14. Open Questions & Risks

| Question / Risk | Severity | Suggested resolution |
| --- | --- | --- |
| DNT API access — developer.dnt.no requires application review. Timeline unknown. | HIGH | Apply immediately. Use mock/seed data during Phase 0 and Phase 1 development. The data model should be API-agnostic. |
| AirBnB API is not publicly available. Requires partner agreement. | MEDIUM | Use iNatur for commercial cabins in MVP. Deep-link to AirBnB search with pre-filled location + dates as fallback. |
| Vipps API requires Norwegian org number and partner agreement. Not self-serve. | LOW (deferred) | Out of scope until Phase 4. Use manual payment reminder text in Phase 1 expense module. |
| Offline tile storage on iOS Safari is limited to ~50 MB per origin. | MEDIUM | Prioritise tile pre-caching for the immediate trip route + 2km buffer. Let users manually expand the cache. Warn when storage is low. |
| MapLibre + Next.js SSR: MapLibre requires browser APIs and cannot render server-side. | LOW | Wrap map component in dynamic(() => import('./Map'), { ssr: false }). Already anticipated in Phase 0 setup. |
| Primary platform: iOS, Android, or both simultaneously? (PRD Open Question 1) | MEDIUM | Recommend: ship as PWA first (covers both). Assess native app need at end of Phase 2 based on user feedback. |
| Commercial model not yet defined (PRD Open Question 3). | LOW (for development) | No paywalls or feature flags needed in Phase 1–2. Design with multi-tier access in mind (free vs. premium AI features). |
| AI hallucination risk on safety-critical content (route conditions, emergency contacts). | HIGH | Emergency contacts must never be AI-generated — hard-code Norwegian emergency numbers. Route condition data must come from Varsom API, not AI. AI label (S3) is mandatory on all AI output. |

# 15. Suggested Sprint Timeline

| Sprint | Phase | Deliverables |
| --- | --- | --- |
| 0 (2w) | Foundation | Repo setup, CI/CD, Supabase + Prisma, Auth.js magic-link, Radix UI primitives, MapLibre map rendering, Kartverket tiles confirmed |
| 1 (2w) | MVP — Discover | D1 search autocomplete, D2 DNT cabin map layer, B1 weather forecast card, S2 fallback states, S3 AI badge component |
| 2 (2w) | MVP — Plan | B3 route planning, B6 day-by-day timeline, G1 trip create + shareable invite link, Resend invite email |
| 3 (2w) | MVP — Execute | P1 AI packing list (streaming), T1 offline maps + service worker, R1 expense tracking + split calculator |
| 4 (2w) | Phase 2 — Part A | D11 elevation profile, D3 wizard, B2/B2b cabin availability, S2 resilience pass, S3 AI label audit |
| 5 (2w) | Phase 2 — Part B | B13 optimal dates, B10/B10b weather replanning, G4 participant status live, Supabase Realtime wired |
| 6 (2w) | Phase 2 — Part C | P2 gear distribution, T6 emergency contacts offline, T8 real-time navigation, S1 admin config page |
| 7–8 (4w) | Phase 3 — Part A | D2b commercial cabins, D4–D6 curated + filtered routes, B4 transport, B7 Varsom snow warnings, B8 route AI assessment, G2 voting |
| 9–10 (4w) | Phase 3 — Part B | B11/B11b/B12 booking flows, G3/G5/G6/G7/G8/G10 group features, P1b/P3/P5/P5b prepare features, T2/T5 trailhead + GPX, R3 template |
| 11+ (TBD) | Phase 4 / V2 | Low-priority features, Vipps integration, social features, native app evaluation |

This document is a living plan. It should be reviewed and updated at the end of each sprint as learnings emerge from implementation, user testing, and API negotiations.